	

Old School Advisory Group Meeting
Tuesday 21st July 2026



Present: Cllr Elaine Douglass (Note taker) Cllr Hilary Hodge, Jane Malins (Library rep) Clive Taylor (Resident)

Clive gave us a brief outline of what he believed had been completed already. The group were still disappointed to hear of the lack of progress made since last Autumn.

After a productive discussion the group recommend the following to the Full Parish Council. 

1.Clive to ensure Clerk has the correct set of plans to apply for the licence of works.						      Action 	CT

2. Council to reverse its decision to remove radiator under the arched window, using the correct protocol. This would reduce the costs and in turn allow the hall to become adequately heated without the need to use alternative heaters that are expensive to run. The bookcases can be made to accommodate this change, and this has been confirmed by xxxxxxxxxx
     Action FPC

Need to make sure xxxxx is aware of the insulation that is required to be fitted behind bookcases fitted to the external walls.

The first set of bookcases can be fitted in the week after next, W/B 3rd August, if OK with other users. 

3. Jane and a library colleague need to visit xxxx to ensure the bookcases will accommodate the books before it’s too late to alter them. 							Action JM

4. Plan an onsite meeting with Clive, xxxxx Clerk, Jane, and members of OSCC group to discuss remedial works required when fitting the bookcases. (Electrical sockets etc).  Has this cost been factored in with the bookcase costs already?		Action Clerk

5. Clock mechanism needs to be moved asap to the front hall using correct method, supervised by Jane M’s husband. Ask xxxx if he can make a new case to protect it once in new position.											Action Clerk/ED
SCDC support the mechanism being kept within the Old School as it is historical to the building.

6.Obtain a revised quotation from xxxxx for building works. 
									Action Clerk

7. Obtain one more quote for new kitchen units to go with the previously obtained quotes (these may need to be updated too)
								Action Clerk/RFO

8.  Prepare a new schedule of works to allow Clerk to inform hall users so they can make alternative arrangements whilst works are being carried out if necessary.   			Action Clerk and OSCC 
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