27-127 (b) To consider for approval remedial works to playgrounds
Context: Many minor works remain outstanding following the 2026 RoSPA report. Playground contractors are difficult to come by, especially those that do reliable work. 
The Admin Assistant has catagorised the work into those we believe can be undertaken by a volunteer/handyman and those which require a professional. It would be appreciated if the council could allocate a volunteer or suggest a suitable contractor. 

Volunteer/Handyman: 
Bolt thread requires filing (Elbourn Way, WRG, Park Close) 
Graffiti Removal (Elbourn Way) 
Lock Replacement (Elbourn Way) – In progress by Clerk
Signage (Elbourn Way, Fortune Way, WRG, Park Close) – In progress by Admin Assistant 
Rusty Spring (Fortune Way) 
Tighten bolts (WRG) 
Replacement Caps (WRG) – In progress by Admin Assistant 

Contractor: 
Strimmer Damage (Elbourn Way) 
Protruding Handles and Footrests (Elbourn Way, Fortune Way, WRG) 
Uneven ground (Elbourn Way)
Gate adjustment (Fortune Way) 
Multiplay relocation/fence extension (Fortune Way) 
Carousel requires replacement (WRG) 
Basket Swing needs assessment (WRG) 
Litter Bin relocation (Park Close) 


